J.A.R.V.I.S

Just A Rather Very Intelligent System

Product Requirements Document

Version 1.0  |  May 2026  |  Personal AI Assistant

| Project Name | Jarvis — Personal Voice Assistant |
| --- | --- |
| Author | Vamshi |
| Version | 1.0 |
| Date | May 2026 |
| Status | Planning Phase |
| Stack | Python, Whisper, Ollama, pyautogui, pyttsx3 |
| Cost | ₹0 — Fully local and offline |

# 1. Project Overview

Jarvis is a fully offline, voice-controlled personal AI assistant that runs locally on your laptop. Inspired by Tony Stark's J.A.R.V.I.S., this personal version allows you to control your computer, open applications, search the web, and get intelligent responses — all by speaking naturally.

Unlike cloud-based assistants (Google Assistant, Cortana, Alexa), Jarvis runs entirely on your machine using Ollama with a local LLM, ensuring zero cost, full privacy, and offline capability.

# 2. Goals & Objectives

## Primary Goal

Build a working voice assistant that listens, understands intent, executes laptop commands, and speaks back — all for ₹0.

## Objectives

- Voice-to-text: Convert spoken commands to text using OpenAI Whisper locally

- Intent understanding: Use Ollama (Llama 3 / Gemma) to parse intent from natural language

- Action execution: Control browser, apps, files, and system via Python

- Text-to-speech: Speak back responses using pyttsx3 or edge-tts

- Modular design: Easy to add new 'skills' (weather, jokes, reminders, etc.)

# 3. Scope

## In Scope (v1.0)

- Open browser and navigate to specific URLs or search queries

- Launch and close desktop applications (VS Code, Notepad, Chrome, etc.)

- Take screenshots and save to disk

- Answer general questions using local LLM

- Speak back responses in natural voice

- Hotword detection (say 'Jarvis' to wake it up)

- Log all commands and responses to file

## Out of Scope (Future Versions)

- Screen reading / visual understanding (requires vision model)

- Smart home integration (IoT, Project D integration)

- Mobile app control

- Calendar / email management

- Multi-language support

# 4. Technical Stack

| Component | Tool / Library | Purpose |
| --- | --- | --- |
| Speech-to-Text | OpenAI Whisper (local) | Converts mic audio to text |
| AI Brain | Ollama + Llama 3 / Gemma | Understands intent, returns JSON |
| Computer Control | pyautogui, subprocess, webbrowser | Executes actions on laptop |
| Text-to-Speech | pyttsx3 / edge-tts | Speaks response back to user |
| Hotword Detection | SpeechRecognition library | Wake word: 'Hey Jarvis' |
| Audio Recording | sounddevice / pyaudio | Captures mic input |
| Logging | Python logging module | Saves all commands and responses |

# 5. System Architecture

The system operates as a continuous loop with 4 core stages:

| Stage | Module | File | Description |
| --- | --- | --- | --- |
| 1 | Listen | core/listener.py | Records mic audio, runs Whisper, returns text string |
| 2 | Understand | core/brain.py | Sends text to Ollama with system prompt, returns parsed JSON action |
| 3 | Execute | core/executor.py | Routes JSON action to correct skill file and runs it |
| 4 | Speak | core/speaker.py | Reads 'reply' field from JSON and speaks it via TTS |

## JSON Contract

The AI brain always returns a structured JSON object that the executor parses:

{ "action": "open_url",  "value": "https://youtube.com",  "reply": "Opening YouTube, sir." }

# 6. Feature Requirements

## 6.1 Supported Actions (v1.0)

| Action ID | Example Command | What It Does |
| --- | --- | --- |
| open_url | 'Open YouTube' | Opens browser tab at specified URL |
| search_google | 'Search Python tutorials' | Opens Google with search query |
| open_app | 'Open VS Code' | Launches application via subprocess |
| take_screenshot | 'Take a screenshot' | Saves screenshot to Desktop |
| general_answer | 'What is RAM?' | LLM answers and speaks the reply |
| tell_joke | 'Tell me a joke' | LLM generates a joke and speaks it |
| set_volume | 'Volume up / Volume down' | Adjusts system volume |

# 7. Development Phases

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |
| P0 | Project Setup | Day 1 | Folder structure, venv, requirements.txt, config.py |
| P1 | Voice Input | Day 2–3 | Working mic recording + Whisper transcription |
| P2 | AI Brain | Day 4–5 | Ollama integration, system prompt, JSON parsing |
| P3 | Executor + Skills | Day 6–8 | browser.py, apps.py, system.py working with real commands |
| P4 | TTS Output | Day 9 | pyttsx3 speaking responses, voice configuration |
| P5 | Hotword Loop | Day 10–11 | Full loop: wake word → listen → execute → speak |
| P6 | Polish & Logging | Day 12–14 | Logger, error handling, command history, README |

# 8. Non-Functional Requirements

## Performance

- Whisper transcription should complete within 3 seconds for a 5-second audio clip

- Ollama response (intent parsing) should complete within 2–4 seconds on HP Pavilion Plus 14

- Total latency from voice to action: under 8 seconds

## Reliability

- System must handle unrecognized commands gracefully (fallback to general_answer)

- If Ollama returns invalid JSON, re-prompt or fall back to a safe default response

- Microphone errors must not crash the main loop

## Portability

- Must run on Windows (WSL2 compatible) and native Windows

- All dependencies installable via pip, no paid APIs required

# 9. Constraints & Assumptions

- HP Pavilion Plus 14 (i5-1335U, 16GB RAM) is the primary development machine Hardware:

- Ollama must be running locally before Jarvis starts (auto-start can be added in P6) Model:

- Required only for edge-tts TTS. All other components work offline Internet:

- ₹0 — no paid APIs, no subscriptions, no cloud services Budget:

- Development done in short sessions around college schedule (~1–2 hrs/day) Time:

# 10. Success Metrics

| Metric | Target |
| --- | --- |
| Voice command recognized correctly | > 85% accuracy |
| Intent correctly parsed from text | > 90% for known action types |
| End-to-end latency (voice → action) | < 8 seconds |
| Supported commands working | All 7 actions in v1.0 |
| System stability (no crashes in 30 min) | 100% uptime in test session |

# 11. Future Roadmap (v2.0+)

- Screen awareness: Use a vision model to read and describe screen content

- Project D integration: Voice-control water tank monitoring dashboard

- ResumeOS integration: 'Read my resume' command pulls from ResumeOS

- Telegram bot bridge: Control Jarvis remotely via Telegram (Peter bot)

- Memory: Remember context across sessions using a local vector store

- Custom wake word: Train a personal hotword model using Picovoice Porcupine (free tier)

Built by Vamshi  |  Jarvis PRD v1.0  |  May 2026  |  ₹0 Budget  |  All local, all free